MASTER PLAN

Missouri School District #63

PROGRAMS * FACILITIES * FINANCES

Submitted

September 10, 2009

Table of Contents

Introduction……………………………………………………..3

Credits…………………………………………………………...5

Future Educational Planning Considerations……………………6

Educational Planning Summary…………………………………7

Square Footage of District Buildings…………………………...10

Facility Projects, Phase I………………………………………..11

Jefferson Elementary……………………………………………12

Alma Schrader Elementary……………………………………...15

Clippard Elementary…………………………………………….18

Franklin Elementary……………………………………………..21

Blanchard Elementary…………………………………………...24

Middle School …………………………………………………..26

High School……………………………………………………...30

Junior High………………………………………………………37

Alternative School……………………………………………….42

Career & Technology Center…………………………………….43

Estimated Increased Operational Costs per Building…………….47

Square Foot per Student………………………………………….48

Energy Upgrades Summary Planning Worksheet………………..50

Facility Projects, Phase II…………………………………………51

Equipment/Roof Replacement Schedule………………………….52

Floor Plans………………………………………………………...56

Introduction

By Director of Administrative Services

Neil Glass

There are many components of a quality educational program.  One that often receives too little emphasis is the environment in which teaching and learning takes place.  Quality school facilities enhance programs and the instructional setting for staff and students. Therefore the Board of Education and district administrators sought a more comprehensive and long-range facility plan to ensure quality learning environments.

Major school facility needs are funded through the Debt Service Levy.  In fact, Cape Girardeau Public Schools is in a notable situation whereas the district has the capacity to run a sizeable bond issue with a “no tax levy increase”. It is anticipated that a bond issue could be placed on the ballot in April of 2010.

Today we introduce the Master Facilities Plan, a 10 year vision for facilities in the Cape Girardeau Public Schools.  Form follows function- School facilities must evolve with program needs.  Thus this report should not be viewed as a final product but the foundation of a process designed to adapt over time.

This project includes several studies, beginning with a facilities audit conducted by Phillip Smith, Architect, Mark Strickland, Engineer, Barry Pender, District Maintenance, J.B. McClard, District Maintenance, Jim Welker, Superintendent, and Neil Glass, Director of Administrative Services.  This audit provided an analysis of the facilities and identified areas for upgrades and improvements.

This project includes a building lifecycle report completed by the CTS group.  This study describes the most current condition of building components and building systems, along with replacement costs.  Also included in this report is an energy analysis conducted by Skip Smallwood on behalf of AmerenUE.

A bold feature of this project outlines an accelerated approach to upgrading elementary schools and addressing other priority projects with funding from an anticipated bond issue. It also identifies future community interests that require further examination, research and review in the second phase of this plan.

In conclusion, I want to emphasize that this Master Facility Plan is a work in progress.  This will require ongoing Board initiative to engage the community in assessment of program needs and long-range planning.

A WORD OF THANKS

This report is the result of extensive community input and these dedicated people listed below served on the Comprehensive Master Facility Plan Committee.

STEERING COMMITTEE

Mandi Smith		Lance Brooks		Ruth Ann Orr		Sydney Herbst

Chris Lacy		Lori Vines		Rhonda Dunham	Mark Cook

Mary Ann Lewis	Rex Crosnoe		Roy Merideth		Mike Cowan

Rachel Bentlage	Neil Glass		Misty Clifton		Deena Ring

Barb Egbert		Jim Welker		Ken Eftink		John Mehner

Chris Kasten		Adam Kidd		Lance Tollison	Luther Bonds

Deneke Murphy 	Toni Pearson 		Cord Polen 		Barry Pender

Micah Janzow		Tracey Glenn		Tina Wright		Bonnie Strack

Elaine Stone		Simone Cwick		Margret Lents		Carla Fee

John Scheibe		Skip Smallwood	Phillip Smith		JB McClard

Mark Strickland	Brian Hall		Annie Anand		Scott Horrell

Pat Vogelsang		Barb Kohlfeld 		Theresa Heinkebein 	Mark Kiehne

Rich Payne 		Pat Fanger 		Kyle McDonald	Fred Jones

Gerald Richards	Dan Lauder	Steve Robertson

Board Of Education

Kyle McDonald – President	Stacy Kinder – Vice President

Paul Nenninger	Tony Smee	Laura Sparkman

Steve Trautwein 	Luther Bonds

CAPE GIRARDEAU 63 SCHOOL DISTRICT

Future Educational Planning Considerations

- Continue the emphasis on maintaining a high level of quality educational programs and services in the Cape Girardeau School District.

- Place a high priority on improving areas of immediate need as well as preparing the school community to meet the challenges of quality education in the near future.

- Plan to improve and fully utilize the best and most adequate buildings, facilities and sites of the Cape Girardeau School District to accommodate present and future educational programs and services.

- Plan building, facility and site improvements to efficiently utilize the teaching staff and support personnel.

- Plan building, facility and site improvements to promote operational efficiency, safety and energy conservation.

- Through cooperative planning, attempt to provide school buildings, facilities and sites which complement and support community, educational, recreational and social needs.

- Coordinate planning efforts to participate in the educational programs and services of local and regional educational entities.

- Plan educational facility and site improvement concepts to enhance community development.

- Through leadership planning efforts, prepare the Cape Girardeau School District to accommodate a PK-12 enrollment of approximately 4000 students for the near future, with the flexibility to adjust to a 3-5 percent increase.

Phase I – 2010-2015, PK-12 Enrollment – 4,000-4,200

Phase II – 2015-2020, PK-12 Enrollment – 4,200-4,500

Educational Planning Summary

Background

In late 2008, the Cape Girardeau Board of Education asked for a comprehensive review of the District’s facilities and an assessment of current and future needs at each of our ten campuses.  A District Facilities Steering Committee was established for that purpose and had its initial meeting in February 2009.  The committee is composed of approximately 20 members of the community, three Board of Education members and 35 district staff members.  A variety of professions and specialties are represented on the committee, including safety, fire, health, technology, engineering, education, architecture and administration.

The committee was charged with assessing the long-range needs of the district, examining our deficiencies and strengths, equating them with federal and state guidelines, and creating a concise set of recommendations for the Board of Education.

Situation

Over time, educational facilities struggle to maintain their functionality as society evolves and populations expand and shift.  As a result, continuous reevaluation is necessary.  The original purpose and functionality of classrooms—indeed entire school buildings—have changed dramatically as modern teaching methods, equipment and nutritional requirements have been implemented.  Today’s educational requirements are as varied and revolutionary as the technological advancements that we have witnessed over the past 10 years.  In addition, ever-increasing utility, maintenance and security costs place new demands on District resources and demand creative solutions.

Problem areas identified

The committee’s review process identified several issues requiring immediate attention.  First and foremost are safety and security at each campus.  For example, the lack of a clear line of sight from receptionist offices to the main entrances is a major safety concern at several of our buildings.  Another issue is the lack of adequate video surveillance of the interior and exterior of the buildings. Asbestos removal is a third concern.

The Steering Committee also grappled with current and future programming needs, including preschool, fine arts, general classrooms, libraries, an auditorium and a stadium at the high school.

An AmerenUE Energy Analysis identified many areas for improvement that could reduce utility costs.  For example, future mechanical upgrades should encompass Energy Star ratings and new software could be utilized to take advantage of load shedding technologies.

The committee also examined our roofs and the possibility of upgrading our EPDM roofing to a white TPO material that is more energy-efficient.  In addition, electrical switch upgrades utilizing occupancy sensors could provide more energy-efficient lighting.

The committee’s report noted that several buildings are suffering from many decades of neglect and were judged in need of cosmetic work.  Floors, walls and ceilings in some of our buildings were cited for improvement.

Conclusion

It appears-- judging from steering committee recommendations-- that the district is suffering from prolonged deferred maintenance practices.  Advancements in technology and requirements to meet the complex demands of modern society have eroded our ability to provide the sophisticated educational program that Cape Girardeau has come to expect.   This Facilities Plan delineates an efficient course to steer us into the next decade and beyond.  It replaces reactive measures with proactive ones. It saves energy, dramatically improves safety, and provides for modern educational techniques.

Square Footage of District Buildings

Current	Proposed

CAO/AEC							53,423		53,423

CTC								115,000	115,000

Central High School						206,000	255,000

Central Junior High School					185,000	204,338

Central Middle School					94,105		96,415

Alma Schrader Elementary School				46,568		54,148

Blanchard Elementary School					52,028		52,028

Clippard Elementary School					39,753		50,313

Franklin Elementary School					47,022		62,022

Jefferson Elementary School					51,418		54,058

Cape Girardeau Public Schools

Educational Program and Facility Projects

Phase I

Building							Cost

Jefferson Elementary

Building, program and site improvements			$2,884,600

Alma Schrader Elementary

Building, program and site improvements			$3,851,700

Clippard Elementary

Building, program and site improvements			$4,522,400

Franklin Elementary

Building, program and site improvements			$6,368,000

Central Middle School

Building, program and site improvements			$1,025,400

Central Junior High School

Building, program and site improvements			$5,013,800

Central High School

Classroom addition

Auditorium							$12,023,600

Event Stadium

Total		$35,689,500

Jefferson Elementary Employees

| 408-Jefferson Elementary | Principal | 1 |
| --- | --- | --- |
| 408-Jefferson Elementary | Administrative Asst I (10 months) | 1 |
| 408-Jefferson Elementary | Custodian - Head | 1 |
| 408-Jefferson Elementary | Custodian | 1 |
| 408-Jefferson Elementary | Counselor - Elementary | 1 |
| 408-Jefferson Elementary | Health Care Professional | 1 |
| 408-Jefferson Elementary | Nutrition Services Cook-3.0 hours | 1 |
| 408-Jefferson Elementary | Nutrition Services Cook-6.5 hours | 1 |
| 408-Jefferson Elementary | Nutrition Services Manager-6.5 hours | 1 |
| 408-Jefferson Elementary | Nutrition Services Manager-6.5 hours | 1 |
| 408-Jefferson Elementary | Teacher - Preschool | 1 |
| 408-Jefferson Elementary | Teacher - Kindergarten | 1 |
| 408-Jefferson Elementary | Teacher - Kindergarten | 1 |
| 408-Jefferson Elementary | Teacher - Kindergarten | 1 |
| 408-Jefferson Elementary | Teacher - Kindergarten | 1 |
| 408-Jefferson Elementary | Teacher - 1st Grade | 1 |
| 408-Jefferson Elementary | Teacher - 1st Grade | 1 |
| 408-Jefferson Elementary | Teacher - 1st Grade | 1 |
| 408-Jefferson Elementary | Teacher - 1st Grade | 1 |
| 408-Jefferson Elementary | Teacher - 2nd Grade | 1 |
| 408-Jefferson Elementary | Teacher - 2nd Grade | 1 |
| 408-Jefferson Elementary | Teacher - 2nd Grade | 1 |
| 408-Jefferson Elementary | Teacher - 3rd Grade | 1 |
| 408-Jefferson Elementary | Teacher - 3rd Grade | 1 |
| 408-Jefferson Elementary | Teacher - 3rd Grade | 1 |
| 408-Jefferson Elementary | Teacher - 4th Grade | 1 |
| 408-Jefferson Elementary | Teacher - 4th Grade | 1 |
| 408-Jefferson Elementary | Teacher - 4th Grade | 1 |
| 408-Jefferson Elementary | Teacher - Communication Arts | 1 |
| 408-Jefferson Elementary | Teacher - Communication Arts | 1 |
| 408-Jefferson Elementary | Teacher - District Math Coach (K-4) | 0.43 |
| 408-Jefferson Elementary | Teacher - Library Media Spec/Computer Lab | 1 |
| 408-Jefferson Elementary | Teacher - Music Instrumental | 1 |
| 408-Jefferson Elementary | Teacher - Physical Education | 1 |
| 408-Jefferson Elementary | Teacher - Reading Recovery - Title I / EL | 1 |
| 408-Jefferson Elementary | Substitute Teacher-Long Term | 1 |
| 408-Jefferson Elementary | Special Services - Cross Categorical | 1 |
| 408-Jefferson Elementary | Special Services - ECSE | 1 |
| 408-Jefferson Elementary | Special Services - Learning Disabilities | 1 |
| 408-Jefferson Elementary | Special Services - Psychological Examiner | 1 |
| 408-Jefferson Elementary | Special Services - Psychological Examiner | 1 |
| 408-Jefferson Elementary | Special Services - Speech Pathologist | 1 |
| 408-Jefferson Elementary | Special Services - Speech Pathologist | 0.86 |
| 408-Jefferson Elementary | Special Services - Speech Pathologist | 0.86 |
| 408-Jefferson Elementary | Special Services - Speech Pathologist | 0.6 |
| 408-Jefferson Elementary | Teacher Assistant - SPED | 1 |
| 408-Jefferson Elementary | Teacher Assistant - SPED | 1 |
| 408-Jefferson Elementary | Teacher Assistant - SPED | 1 |
| 408-Jefferson Elementary | Teacher Assistant - ECSE | 1 |
| 408-Jefferson Elementary | Teacher Assistant - SPED | 1 |
| 408-Jefferson Elementary | Library Media Assistant | 1 |
| SUM 408-Jefferson Elementary |  | 49.75 |

JEFFERSON ELEMENTARY

Educational Program and Facility Plan

Planning Worksheet

SF		Est. Cost

New Areas

- Administrative and student services			 1,000

- Music classroom lab					 1,200

2,200

- Layout/support services @20% 			    440

- New addition @$140/sf				 2,640		$   369,600

New Areas Total	$   369,600

Remodel

- Classroom and work areas for

special programs @$75/sf				 2,000		$    150,000

Remodel Total	$    150,000

Other Improvements

1.	New HVAC @$12/sf				  	50,000		     600,000

- Electrical upgrade @$8/sf				50,000		     400,000

- New roof and insulation@$12/sf			25,000		     300,000

- Floor tile replacement@$5/sf				45,000		     225,000

- Ceiling replacement @$2/sf				40,000		       80,000

- Safety and security equipment					       75,000

- Asbestos removal							       80,000

- Site development							       75,000

- Code compliance							       20,000

- Gym floor corner area (mud jacking)					       30,000

Other Improvements Total		$1,885,000

Estimated Building Project Total 		$2,404,600

Fees, Equipment, Contingency etc.

- Architect and engineering 6-7% (2.5M)				$   162,500

- Construction management 3-4% (2.5M)				       87,500

- Portable equipment							       25,000

- Surveys, testing, permits						         5,000

- Contingencies @8% (2.5)						     200,000

Fees, Equipment, Contingency etc. Total		$   480,000

Estimated Project Budget			$2,884,600

Alma Schrader Elementary Employees

| 402-Alma Schrader Elementary | Principal | 1 |
| --- | --- | --- |
| 402-Alma Schrader Elementary | Administrative Asst I (10 months) | 1 |
| 402-Alma Schrader Elementary | Custodian - Head | 1 |
| 402-Alma Schrader Elementary | Custodian | 1 |
| 402-Alma Schrader Elementary | Custodian | 1 |
| 402-Alma Schrader Elementary | Custodian | 1 |
| 402-Alma Schrader Elementary | Counselor - Elementary | 1 |
| 402-Alma Schrader Elementary | Health Care Professional | 1 |
| 402-Alma Schrader Elementary | Nutrition Services Cook-6.0 hours | 1 |
| 402-Alma Schrader Elementary | Nutrition Services Manager-6.5 hours | 1 |
| 402-Alma Schrader Elementary | Nutrition Services Cook-6.5 hours | 1 |
| 402-Alma Schrader Elementary | Nutrition Services Cook-3.0 hours | 1 |
| 402-Alma Schrader Elementary | Teacher - Preschool | 1 |
| 402-Alma Schrader Elementary | Teacher - Kindergarten | 1 |
| 402-Alma Schrader Elementary | Teacher - Kindergarten | 1 |
| 402-Alma Schrader Elementary | Teacher - Kindergarten-Classroom Reduction | 1 |
| 402-Alma Schrader Elementary | Teacher - Kindergarten | 1 |
| 402-Alma Schrader Elementary | Teacher - 1st Grade | 1 |
| 402-Alma Schrader Elementary | Teacher - 1st Grade | 1 |
| 402-Alma Schrader Elementary | Teacher - 1st Grade | 1 |
| 402-Alma Schrader Elementary | Teacher - 1st Grade | 1 |
| 402-Alma Schrader Elementary | Teacher - 2nd Grade | 1 |
| 402-Alma Schrader Elementary | Teacher - 2nd Grade | 1 |
| 402-Alma Schrader Elementary | Teacher - 2nd Grade | 1 |
| 402-Alma Schrader Elementary | Teacher - 3rd Grade | 1 |
| 402-Alma Schrader Elementary | Teacher - 3rd Grade | 1 |
| 402-Alma Schrader Elementary | Teacher - 3rd Grade | 1 |
| 402-Alma Schrader Elementary | Teacher - 4th Grade | 1 |
| 402-Alma Schrader Elementary | Teacher - 4th Grade | 1 |
| 402-Alma Schrader Elementary | Teacher - 4th Grade | 1 |
| 402-Alma Schrader Elementary | Teacher - Art | 0.43 |
| 402-Alma Schrader Elementary | Teacher - Library Media Spec/Computer Lab | 1 |
| 402-Alma Schrader Elementary | Teacher - Music Vocal | 1 |
| 402-Alma Schrader Elementary | Teacher - Physical Education | 1 |
| 402-Alma Schrader Elementary | Teacher - Reading Recovery | 0.43 |
| 402-Alma Schrader Elementary | Special Reading Teacher | 0.43 |
| 402-Alma Schrader Elementary | Teacher - CWC (Class Within Class) | 1 |
| 402-Alma Schrader Elementary | Special Services - ECSE | 1 |
| 402-Alma Schrader Elementary | Special Services - Learning Disabilities | 1 |
| 402-Alma Schrader Elementary | Special Services - Learning Disabilities | 1 |
| 402-Alma Schrader Elementary | Special Services - Psychological Examiner | 1 |
| 402-Alma Schrader Elementary | Special Services - Speech Pathologist | 1 |
| 402-Alma Schrader Elementary | Special Services - Speech Pathologist | 1 |
| 402-Alma Schrader Elementary | Special Services - Speech Pathologist | 1 |
| 402-Alma Schrader Elementary | Special Services - Visually Impaired | 1 |
| 402-Alma Schrader Elementary | Special Services - Visually Impaired | 1 |
| 402-Alma Schrader Elementary | Special Services - English Second Language | 1 |
| 402-Alma Schrader Elementary | Special Services - English Second Language | 1 |
| 402-Alma Schrader Elementary | Teacher Assistant - ECSE | 1 |
| 402-Alma Schrader Elementary | Teacher Assistant - ECSE | 1 |
| 402-Alma Schrader Elementary | Teacher Assistant - ECSE | 1 |
| 402-Alma Schrader Elementary | Teacher Assistant - SPED | 1 |
| 402-Alma Schrader Elementary | Teacher Assistant - SPED | 1 |
| 402-Alma Schrader Elementary | Teacher Assistant - SPED | 1 |
| 402-Alma Schrader Elementary | Teacher Assistant - SPED | 1 |
| 402-Alma Schrader Elementary | Teacher Assistant - SPED | 1 |
| 402-Alma Schrader Elementary | Teacher Assistant - SPED | 1 |
| 402-Alma Schrader Elementary | Teacher Assistant - SPED | 1 |
| 402-Alma Schrader Elementary | Teacher Assistant | 1 |
| 402-Alma Schrader Elementary | Library Media Assistant | 1 |
| SUM 402-Alma Schrader Elementary |  | 58.29 |

SCHRADER ELEMENTARY

Educational Program and Facility Plan

Planning Worksheet

New Areas							SF		Est. Cost

Addition No. 1

- Administrative and student services			  1,000

- Art and music classroom labs, 2@1200 ea		  2,400

3,400

3.	Layout/support services @20%			     680

4.	New addition @$140/sf				  4,080		$  571,200

Addition No. 2

- Classrooms, 2@900 ea				  1,800

- Resource rooms, 2@200 ea				     400

- Restrooms, 2@ 200 ea				     400

- Layout/storage						     900

- New addition @$140/sf				  3,500		$  490,000

New Areas Total	$1,061,200

Remodel

- Classroom and work areas for

special programs @$75/sf				 2,000		$  150,000

Remodel Total	$ 150,000

Other Improvements

1.	New HVAC @$12/sf					46,500		$ 558,000

- Electrical upgrade @$8/sf				46,500		    372,000

- New roof and insulation @$12/sf			46,500		    558,000

- Floor tile replacement @$5/sf			41,500		    207,500

- Ceiling replacement @$2/sf				36,500		      73,000

- Safety and security equipment					      75,000

- Asbestos removal							      80,000

- Site development							      75,000

- Code compliance							      20,000

Other Improvements Total		$2,018,500

Estimated Building Project Total 		$3,229,700

Fees, Equipment, Contingency etc.

- Architect and engineering 6-7% (3.2M)				$   208,000

- Construction management 3-4% (3.2M)				     112,000

- Portable equipment							       40,000

- Surveys, testing, permits						         6,000

- Contingencies @8%	(3.2M)						     256,000

Fees, Equipment, Contingency etc. Total	$   622,000

Estimated Project Budget		$3,851,700

Clippard Elementary Employees

| 406-Clippard Elementary | Principal | 1 |
| --- | --- | --- |
| 406-Clippard Elementary | Administrative Asst I (10 months) | 1 |
| 406-Clippard Elementary | Custodian - Head | 1 |
| 406-Clippard Elementary | Custodian | 1 |
| 406-Clippard Elementary | Counselor - Elementary | 1 |
| 406-Clippard Elementary | Health Care Professional | 1 |
| 406-Clippard Elementary | Nutrition Services Cook-6.0 hours | 1 |
| 406-Clippard Elementary | Nutrition Services Cook-6.0 hours | 1 |
| 406-Clippard Elementary | Nutrition Services Manager-6.5 hours | 1 |
| 406-Clippard Elementary | Nutrition Services Cook-3.0 hours | 1 |
| 406-Clippard Elementary | Teacher - Kindergarten | 1 |
| 406-Clippard Elementary | Teacher - Kindergarten | 1 |
| 406-Clippard Elementary | Teacher - Kindergarten | 1 |
| 406-Clippard Elementary | Teacher - 1st Grade | 1 |
| 406-Clippard Elementary | Teacher - 1st Grade | 1 |
| 406-Clippard Elementary | Teacher - 2nd Grade | 1 |
| 406-Clippard Elementary | Teacher - 2nd Grade | 1 |
| 406-Clippard Elementary | Teacher - 2nd Grade | 1 |
| 406-Clippard Elementary | Teacher - 2nd Grade | 1 |
| 406-Clippard Elementary | Teacher - 3rd Grade | 1 |
| 406-Clippard Elementary | Teacher - 3rd Grade | 1 |
| 406-Clippard Elementary | Teacher - 3rd Grade | 1 |
| 406-Clippard Elementary | Teacher - 4th Grade | 1 |
| 406-Clippard Elementary | Teacher - 4th Grade | 1 |
| 406-Clippard Elementary | Teacher - 4th Grade | 1 |
| 406-Clippard Elementary | Teacher - Library Media Spec/Computer Lab | 1 |
| 406-Clippard Elementary | Teacher - Literacy Coach | 1 |
| 406-Clippard Elementary | Teacher - Music Vocal | 1 |
| 406-Clippard Elementary | Teacher - Art | 1 |
| 406-Clippard Elementary | Teacher - Physical Education | 1 |
| 406-Clippard Elementary | Teacher - Reading Recovery / EL | 1 |
| 406-Clippard Elementary | Autism Coach | 1 |
| 406-Clippard Elementary | Special Services - Cross Categorical | 1 |
| 406-Clippard Elementary | Special Services - Speech Pathologist | 1 |
| 406-Clippard Elementary | Special Services - Other Health Impaired | 1 |
| 406-Clippard Elementary | Special Services - Psychological Examiner | 1 |
| 406-Clippard Elementary | Library Media Assistant | 1 |
| 406-Clippard Elementary | Teacher Assistant | 1 |
| 406-Clippard Elementary | Teacher Assistant - SPED | 1 |
| 406-Clippard Elementary | Teacher Assistant - SPED | 1 |
| 406-Clippard Elementary | Teacher Assistant - SPED | 1 |
| 406-Clippard Elementary | Teacher Assistant - SPED | 1 |
| 406-Clippard Elementary | Teacher Assistant - SPED | 1 |
| SUM 406-Clippard Elementary |  | 43 |

CLIPPARD ELEMENTARY

Educational Program and Facility Plan

Planning Worksheet

New Areas							SF		Est. Cost

Addition No. 1

- Administrative and student services			 2,000

- Art, music and computer classroom labs,

2@1200, 1@800					 3,200

5,200

- Layout/support services@20%			 1,040

- New addition @$140/sf				 6,240		$  873,600

Addition No. 2

- Classrooms, 3@900 ea				 2,700

- Resource rooms, 2@450 ea				    900

3,600

3.	Layout@20%						    720

4.	New addition @$140/sf				 4,320		$  604,800

New Areas Total	$1,478,400

Remodel

- Classroom and work areas for media library

@$75/sf						 2,000		$   150,000

- Areas for PK and resource @$75/sf			 3,000		$   225,000

Remodel Total	$   375,000

Other Improvements

1.	New HVAC @$12/sf					42,000		$   504,000

2.	Electrical upgrade @$8/sf				42,000		$   336,000

3.	New roof and insulation @$12/sf			42,000		$   504,000

4.	Floor tile replacement @$5/sf		 	37,000		$   185,000

5.	Ceiling replacement @$2/sf				37,000		$     74,000

6.	Safety and security equipment					$     75,000

7.	Asbestos removal							$     80,000

8.	Site development							$   125,000

9.	Code compliance							$     20,000

Other Improvements Total		$1,903,000

Estimated Building Project Total 			$3,756,400

Fees, Equipment, Contingency etc.

1.	Architect and engineering 6-7 %( 3.8M)				$   247,000

2.	Construction management 3-4 %( 3.8M)				$   133,000

3.	Portable equipment							$     75,000

4.	Surveys, testing, permits						$       7,000

5.	Contingencies @8%   (3.8M)						$   304,000

Fees, Equipment, Contingency etc. Total		$   766,000

Estimated Project Budget						$4,522,400

Franklin Elementary Employees

| 404-Franklin Elementary | Principal | 1 |
| --- | --- | --- |
| 404-Franklin Elementary | Administrative Asst I (10 months) | 1 |
| 404-Franklin Elementary | Custodian - Head | 1 |
| 404-Franklin Elementary | Custodian | 1 |
| 404-Franklin Elementary | Health Care Professional Head | 1 |
| 404-Franklin Elementary | Nutrition Services Cook-6.0 hours | 1 |
| 404-Franklin Elementary | Nutrition Services Cook-3.0 hours | 1 |
| 404-Franklin Elementary | Nutrition Services Manager-6.5 hours | 1 |
| 404-Franklin Elementary | Nutrition Services Cook-6.0 hours | 1 |
| 404-Franklin Elementary | Teacher - Kindergarten | 1 |
| 404-Franklin Elementary | Teacher - Kindergarten | 1 |
| 404-Franklin Elementary | Teacher - Kindergarten | 1 |
| 404-Franklin Elementary | Teacher - 1st Grade | 1 |
| 404-Franklin Elementary | Teacher - 1st Grade | 1 |
| 404-Franklin Elementary | Teacher - 1st Grade | 1 |
| 404-Franklin Elementary | Teacher - 2nd Grade | 1 |
| 404-Franklin Elementary | Teacher - 2nd Grade | 1 |
| 404-Franklin Elementary | Teacher - 2nd Grade - Classroom Reduction | 1 |
| 404-Franklin Elementary | Teacher - 3rd Grade | 1 |
| 404-Franklin Elementary | Teacher - 3rd Grade - Classroom Reduction | 1 |
| 404-Franklin Elementary | Teacher - 3rd Grade | 1 |
| 404-Franklin Elementary | Teacher - 4th Grade | 1 |
| 404-Franklin Elementary | Teacher - 4th Grade | 1 |
| 404-Franklin Elementary | Teacher - 4th Grade | 1 |
| 404-Franklin Elementary | Teacher - Art | 1 |
| 404-Franklin Elementary | Teacher - Communication Arts | 1 |
| 404-Franklin Elementary | Teacher - Library Media Spec/Computer Lab | 1 |
| 404-Franklin Elementary | Teacher - Literacy Coach | 1 |
| 404-Franklin Elementary | Teacher - Music Vocal | 1 |
| 404-Franklin Elementary | Teacher - Physical Education | 1 |
| 404-Franklin Elementary | Teacher - Reading Recovery/EL-Title I | 1 |
| 404-Franklin Elementary | Special Services - Speech Pathologist | 1 |
| 404-Franklin Elementary | Special Services - Speech Pathologist | 1 |
| 404-Franklin Elementary | Special Services - Cross Categorical | 1 |
| 404-Franklin Elementary | Special Services - Cross Categorical | 1 |
| 404-Franklin Elementary | Teacher Assistant - SPED | 1 |
| 404-Franklin Elementary | Teacher Assistant | 1 |
| 404-Franklin Elementary | Library Media Assistant | 1 |
| SUM 404-Franklin Elementary |  | 38 |

FRANKLIN ELEMENTARY

Educational Program and Facility Plan

Planning Worksheet

New Areas							SF		Est. Cost

- PK classrooms, 2@1200 ea				2,400

- Kindergarten classrooms, 3@1000 ea		3,000

- Team activity center					1,200

- Resource classrooms, 2@300 ea			   600

- Music/stage						1,200

- Commons/eating area					2,000

- Prep kitchen/storage					1,500

- Restrooms, 2@300 ea					   600

12,500

- Layout/support services  @20%		            2,500

- New Addition @$140/sf                                           15,000		$ 2,100,000

New Area Total	$ 2,100,000

Remodel

- Areas for administrative services, student services,

and resource programs@$80/sf			2,500		$    200,000

- Gym area for media library, computer lab

and art @$100/sf					5,500		$    550,000

Remodel Total	$    750,000

Other Improvements

1.	New HVAC @$15/sf					34,000		$    510,000

2.	Electrical upgrade @$10/sf				34,000		$    340,000

3.	New roof and insulation @$15/sf			20,000		$    300,000

4.	Floor tile replacement @$6/sf			34,000		$    204,000

5.	Asbestos removal (floor only)					$      80,000

7.	Safety and security							$      75,000

8.	Code compliance (ADA)						$      50,000

9.	Upgrade restrooms					  1,500		$    225,000

10.	Site development							$    300,000

11. Seismic Upgrade							$    330,000

Other Improvements Total		$ 2,414,000

Estimated Building Project Total		$ 5,264,000

Fees, Equipment, Contingency etc.

1.	Architect and engineering 6-7% (5M)				$    342,000

2.	Construction management 3-4% (5M)				$    184,000

3.	Portable equipment							$      50,000

4.	Kitchen equipment							$    120,000

5.	Surveys, testing and permits						$        8,000

6.	Contingencies @ 10%	 (5M)						$    500,000

Fees Equipment, Contingency etc. Total			$ 1,178,000

Estimated Project Budget			$ 6,368,000

Blanchard Elementary Employees

| 405-Blanchard Elementary | Principal | 1 |
| --- | --- | --- |
| 405-Blanchard Elementary | Administrative Asst I (10 months) | 1 |
| 405-Blanchard Elementary | Administrative Asst I (10 months) | 1 |
| 405-Blanchard Elementary | Administrative Asst I (10 months) | 1 |
| 405-Blanchard Elementary | Custodian - Head | 1 |
| 405-Blanchard Elementary | Custodian | 1 |
| 405-Blanchard Elementary | Custodian | 1 |
| 405-Blanchard Elementary | Counselor - Elementary | 1 |
| 405-Blanchard Elementary | Counselor - Elementary | 1 |
| 405-Blanchard Elementary | Health Care Professional | 1 |
| 405-Blanchard Elementary | Nutrition Services Manager-6.5 hours | 1 |
| 405-Blanchard Elementary | Nutrition Services Cook-3.75 hours | 1 |
| 405-Blanchard Elementary | Nutrition Services Cook-5.50 hours | 1 |
| 405-Blanchard Elementary | Nutrition Services Cook-6.0 hours | 1 |
| 405-Blanchard Elementary | Nutrition Services Cook-3.0 hours | 1 |
| 405-Blanchard Elementary | Teacher - Preschool | 1 |
| 405-Blanchard Elementary | Teacher - Kindergarten-Classroom Reduction | 1 |
| 405-Blanchard Elementary | Teacher - Kindergarten | 1 |
| 405-Blanchard Elementary | Teacher - Kindergarten | 1 |
| 405-Blanchard Elementary | Teacher - Kindergarten | 1 |
| 405-Blanchard Elementary | Teacher - 1st Grade | 1 |
| 405-Blanchard Elementary | Teacher - 1st Grade | 1 |
| 405-Blanchard Elementary | Teacher - 1st Grade - Classroom Reduction | 1 |
| 405-Blanchard Elementary | Teacher - 1st Grade | 1 |
| 405-Blanchard Elementary | Teacher - 2nd Grade | 1 |
| 405-Blanchard Elementary | Teacher - 2nd Grade | 1 |
| 405-Blanchard Elementary | Teacher - 2nd Grade | 1 |
| 405-Blanchard Elementary | Teacher - 3rd Grade | 1 |
| 405-Blanchard Elementary | Teacher - 3rd Grade | 1 |
| 405-Blanchard Elementary | Teacher - 3rd Grade | 1 |
| 405-Blanchard Elementary | Teacher - 4th Grade | 1 |
| 405-Blanchard Elementary | Teacher - 4th Grade | 1 |
| 405-Blanchard Elementary | Teacher - 4th Grade | 1 |
| 405-Blanchard Elementary | Teacher - Art | 1 |
| 405-Blanchard Elementary | Teacher - Communication Arts | 1 |
| 405-Blanchard Elementary | Teacher - Communication Arts | 1 |
| 405-Blanchard Elementary | Teacher - Communication Arts | 0.5 |
| 405-Blanchard Elementary | Teacher - Communication Arts | 0.5 |
| 405-Blanchard Elementary | Teacher - Communication Arts | 1 |
| 405-Blanchard Elementary | Teacher - Gifted | 1 |
| 405-Blanchard Elementary | Teacher - Library Media Spec/Computer Lab | 0.43 |
| 405-Blanchard Elementary | Teacher - Library Media Spec/Computer Lab | 0.43 |
| 405-Blanchard Elementary | Teacher - Music Vocal | 1 |
| 405-Blanchard Elementary | Teacher - Physical Education | 1 |
| 405-Blanchard Elementary | Substitute Teacher-Long Term | 1 |
| 405-Blanchard Elementary | Special Services - Psychological Examiner | 1 |
| 405-Blanchard Elementary | Special Services - Speech Pathologist | 1 |
| 405-Blanchard Elementary | Special Services - Speech Pathologist | 1 |
| 405-Blanchard Elementary | Special Services - Learning Disabilities | 1 |
| 405-Blanchard Elementary | Special Services - Cross Categorical | 1 |
| 405-Blanchard Elementary | Special Services - Speech Pathologist | 1 |
| 405-Blanchard Elementary | Library Media Assistant | 1 |
| 405-Blanchard Elementary | Teacher Assistant - ECSE | 1 |
| 405-Blanchard Elementary | Teacher Assistant - SPED | 1 |
| 405-Blanchard Elementary | Teacher Assistant - SPED | 1 |
| 405-Blanchard Elementary | Teacher Assistant - SPED | 1 |
| 405-Blanchard Elementary | Teacher Assistant - SPED | 1 |
| 405-Blanchard Elementary | Teacher Assistant | 1 |
| SUM 405-Blanchard Elementary |  | 55.86 |

Middle School Employees

| 409-Central Middle School (5/6) | Principal | 1 |
| --- | --- | --- |
| 409-Central Middle School (5/6) | Principal Assistant | 1 |
| 409-Central Middle School (5/6) | Administrative Asst I (10 months) | 1 |
| 409-Central Middle School (5/6) | Administrative Asst I (10 months) | 1 |
| 409-Central Middle School (5/6) | Administrative Asst I (10 months) | 1 |
| 409-Central Middle School (5/6) | Custodian | 1 |
| 409-Central Middle School (5/6) | Custodian | 1 |
| 409-Central Middle School (5/6) | Custodian - Head | 1 |
| 409-Central Middle School (5/6) | Custodian | 1 |
| 409-Central Middle School (5/6) | Custodian | 1 |
| 409-Central Middle School (5/6) | Counselor - Middle School | 1 |
| 409-Central Middle School (5/6) | Counselor - Middle School | 1 |
| 409-Central Middle School (5/6) | Health Care Professional | 1 |
| 409-Central Middle School (5/6) | Nutrition Services Cook-6.5 hours | 1 |
| 409-Central Middle School (5/6) | Nutrition Services Cook-6.5 hours | 1 |
| 409-Central Middle School (5/6) | Nutrition Services Cook-5.50 hours | 1 |
| 409-Central Middle School (5/6) | Nutrition Services Cook-4.0 hours | 1 |
| 409-Central Middle School (5/6) | Nutrition Services Cook-3.75 hours | 1 |
| 409-Central Middle School (5/6) | Nutrition Services Cook-5.50 hours | 1 |
| 409-Central Middle School (5/6) | Nutrition Services Manager-7.0 hours | 1 |
| 409-Central Middle School (5/6) | Nutrition Services Cook-3.75 hours | 1 |
| 409-Central Middle School (5/6) | Teacher - 5th Grade | 1 |
| 409-Central Middle School (5/6) | Teacher - 5th Grade | 1 |
| 409-Central Middle School (5/6) | Teacher - 5th Grade | 1 |
| 409-Central Middle School (5/6) | Teacher - 5th Grade | 1 |
| 409-Central Middle School (5/6) | Teacher - 5th Grade | 1 |
| 409-Central Middle School (5/6) | Teacher - 5th Grade | 1 |
| 409-Central Middle School (5/6) | Teacher - 5th Grade | 1 |
| 409-Central Middle School (5/6) | Teacher - 5th Grade | 1 |
| 409-Central Middle School (5/6) | Teacher - 5th Grade | 1 |
| 409-Central Middle School (5/6) | Teacher - 5th Grade | 1 |
| 409-Central Middle School (5/6) | Teacher - 6th Grade | 1 |
| 409-Central Middle School (5/6) | Teacher - 6th Grade | 1 |
| 409-Central Middle School (5/6) | Teacher - 6th Grade | 1 |
| 409-Central Middle School (5/6) | Teacher - 6th Grade | 1 |
| 409-Central Middle School (5/6) | Teacher - 6th Grade | 1 |
| 409-Central Middle School (5/6) | Teacher - 6th Grade | 1 |
| 409-Central Middle School (5/6) | Teacher - 6th Grade | 1 |
| 409-Central Middle School (5/6) | Teacher - 6th Grade | 1 |
| 409-Central Middle School (5/6) | Teacher - 6th Grade | 1 |
| 409-Central Middle School (5/6) | Teacher - 6th Grade | 1 |
| 409-Central Middle School (5/6) | Teacher - 6th Grade | 1 |
| 409-Central Middle School (5/6) | Teacher - 6th Grade | 1 |
| 409-Central Middle School (5/6) | Teacher - 6th Grade | 1 |
| 409-Central Middle School (5/6) | Teacher - Art | 1 |
| 409-Central Middle School (5/6) | Teacher - Communication Arts-5th | 1 |
| 409-Central Middle School (5/6) | Teacher - Communication Arts-6th | 1 |
| 409-Central Middle School (5/6) | Teacher - Computer Lab | 1 |
| 409-Central Middle School (5/6) | Teacher - ESL | 1 |
| 409-Central Middle School (5/6) | Teacher - Gifted | 1 |
| 409-Central Middle School (5/6) | In School Suspension | 1 |
| 409-Central Middle School (5/6) | Teacher - Library Media Spec/Computer Lab | 1 |
| 409-Central Middle School (5/6) | Teacher - Literacy Coach | 1 |
| 409-Central Middle School (5/6) | Teacher - Math Specialist | 1 |
| 409-Central Middle School (5/6) | Teacher - Math Specialist | 1 |
| 409-Central Middle School (5/6) | Teacher - Music Vocal | 1 |
| 409-Central Middle School (5/6) | Teacher - Physical Education | 1 |
| 409-Central Middle School (5/6) | Teacher - Physical Education | 1 |
| 409-Central Middle School (5/6) | Special Services - Cross Categorical | 1 |
| 409-Central Middle School (5/6) | Special Services - Emotionally Disturbed | 1 |
| 409-Central Middle School (5/6) | Special Services - Emotionally Disturbed | 1 |
| 409-Central Middle School (5/6) | Special Services - Hearing Impaired | 1 |
| 409-Central Middle School (5/6) | Special Services - Learning Disabilities | 1 |
| 409-Central Middle School (5/6) | Special Services - Learning Disabilities | 1 |
| 409-Central Middle School (5/6) | Special Services - Mental Retardation | 1 |
| 409-Central Middle School (5/6) | Special Services - Psychological Examiner | 1 |
| 409-Central Middle School (5/6) | Special Services - Psychological Examiner | 1 |
| 409-Central Middle School (5/6) | Special Services - Speech Pathologist | 1 |
| 409-Central Middle School (5/6) | Special Services - Speech Pathologist | 1 |
| 409-Central Middle School (5/6) | Library Media Assistant | 1 |
| 409-Central Middle School (5/6) | Teacher Assistant - SPED | 1 |
| 409-Central Middle School (5/6) | Teacher Assistant - SPED | 1 |
| 409-Central Middle School (5/6) | Teacher Assistant - SPED | 1 |
| 409-Central Middle School (5/6) | Teacher Assistant - SPED | 1 |
| 409-Central Middle School (5/6) | Teacher Assistant - SPED | 1 |
| 409-Central Middle School (5/6) | Teacher Assistant - SPED | 1 |
| 409-Central Middle School (5/6) | Teacher Assistant - SPED | 1 |
| SUM 409-Central Middle School (5/6) |  | 77 |

MIDDLE SCHOOL

Educational Program and Facility Plan

Planning Worksheet

New Areas							SF		Est. Cost

Administrative Services

1.	Principal’s office					  150

2.	Conference/workroom				  200

3.	Staff communication center				  200

4.	Secretary/clerk work area				  300

5.	Workroom						  200

6.	Storage room						  200

7.	Restrooms, 2@ 125 ea				  250

8.	Parent/visitor reception/waiting area			  200

9.	Student service waiting area				  200

ST	1900

Student Services

1.	Nurse’s office						  125

2.	Sick rooms, 2@ 150 ea				  300

3.	Examination room					  200

4.	Isolation room						  150

5.	Storage room						  150

6.	Restroom						  100

ST	1025

Layout @20%							  585

New addition 3510 sf @ $140/sf						$   491,400

Remodel

- Areas for student services & resource, 2000 sf

@$75/sf								$   150,000

Other Improvements

1.	Safety and security							$     75,000

2.	Site development/parking expansion					$   100,000

Estimated Building Project Total		$   816,400

Fees, Equipment, Contingency etc.

1.	Architect and engineering 6-7% (1M)				$     65,000

2.	Construction management 3-4% (1M)				$     35,000

3.	Portable equipment							$     25,000

4.	Surveys, testing and permits						$       4,000

5.	Contingencies @8% (1M)						$     80,000

Fees, Equipment, Contingency etc. Total		$   209,000

Estimated Project Budget						$1,025,400

High School Employees

| Building | Job Duties | FTE |
| --- | --- | --- |
| 105-Central High School | Principal | 1 |
| 105-Central High School | Principal Assistant | 1 |
| 105-Central High School | Principal Assistant | 1 |
| 105-Central High School | Principal Assistant | 1 |
| 105-Central High School | Administrative Asst I (10 months) | 1 |
| 105-Central High School | Administrative Asst I (10 months) | 1 |
| 105-Central High School | Administrative Asst I (10 months) | 1 |
| 105-Central High School | Administrative Asst I (10 months) | 1 |
| 105-Central High School | Administrative Asst I (10 months) | 1 |
| 105-Central High School | Administrative Asst II (12 mos) | 1 |
| 105-Central High School | Administrative Asst II (12 mos) | 1 |
| 105-Central High School | Custodian - Head | 1 |
| 105-Central High School | Custodian | 1 |
| 105-Central High School | Custodian | 1 |
| 105-Central High School | Custodian | 1 |
| 105-Central High School | Custodian | 1 |
| 105-Central High School | Custodian | 1 |
| 105-Central High School | Custodian | 1 |
| 105-Central High School | Custodian | 1 |
| 105-Central High School | Maintenance I | 1 |
| 105-Central High School | Director Athletics | 1 |
| 105-Central High School | Counselor - Secondary | 1 |
| 105-Central High School | Counselor - Secondary | 1 |
| 105-Central High School | Counselor - Secondary | 1 |
| 105-Central High School | Counselor - Secondary | 1 |
| 105-Central High School | Health Care Professional Head | 1 |
| 105-Central High School | Health Care Professional | 1 |
| 105-Central High School | In School Suspension | 1 |
| 105-Central High School | Nutrition Services Manager-7.5 hours | 1 |
| 105-Central High School | Nutrition Services Cook-5.0 hours | 1 |
| 105-Central High School | Nutrition Services Cook-3.75 hours | 1 |
| 105-Central High School | Nutrition Services Cook-5.50 hours | 1 |
| 105-Central High School | Nutrition Services Cook-7.0 hours | 1 |
| 105-Central High School | Nutrition Services Cook-5.0 hours | 1 |
| 105-Central High School | Nutrition Services Cook-3.75 hours | 1 |
| 105-Central High School | Nutrition Services Cook-3.75 hours | 1 |
| 105-Central High School | Nutrition Services Cook-5.0 hours | 1 |
| 105-Central High School | Nutrition Services Cook-7.0 hours | 1 |
| 105-Central High School | Nutrition Services Cook-7.5 hours | 1 |
| 105-Central High School | Nutrition Services Cook-5.25 hours | 1 |
| 105-Central High School | Nutrition Services Cook-7.0 hours | 1 |
| 105-Central High School | Nutrition Services Cook-3.75 hours | 1 |
| 105-Central High School | Nutrition Services Cook-7.0 hours | 1 |
| 105-Central High School | Nutrition Services Cook-5.0 hours | 1 |
| 105-Central High School | Teacher - Art | 1 |
| 105-Central High School | Teacher - Art | 1 |
| 105-Central High School | Teacher - Art | 1 |
| 105-Central High School | Teacher - Business Education | 1 |
| 105-Central High School | Teacher - Business Education | 1 |
| 105-Central High School | Teacher - Business Education | 1 |
| 105-Central High School | Teacher - Business Education | 0.29 |
| 105-Central High School | Teacher - Communication Arts | 1 |
| 105-Central High School | Teacher - Communication Arts | 1 |
| 105-Central High School | Teacher - Communication Arts | 1 |
| 105-Central High School | Teacher - English | 1 |
| 105-Central High School | Teacher - English | 1 |
| 105-Central High School | Teacher - English | 1 |
| 105-Central High School | Teacher - English | 1 |
| 105-Central High School | Teacher - English | 1 |
| 105-Central High School | Teacher - English | 1 |
| 105-Central High School | Teacher - English | 1 |
| 105-Central High School | Teacher - English/Journalism | 1 |
| 105-Central High School | Teacher - Family & Consumer Science | 1 |
| 105-Central High School | Teacher - Family & Consumer Science | 1 |
| 105-Central High School | Teacher - Foreign Language - French | 1 |
| 105-Central High School | Teacher - Foreign Language - Spanish | 1 |
| 105-Central High School | Teacher - Foreign Language - Spanish | 1 |
| 105-Central High School | Teacher - Foreign Language - German | 0.72 |
| 105-Central High School | Teacher - Foreign Language - Spanish | 0.72 |
| 105-Central High School | Teacher - Gifted | 1 |
| 105-Central High School | Teacher - Industrial Arts | 1 |
| 105-Central High School | Teacher - Library Media Spec/Computer Lab | 1 |
| 105-Central High School | Teacher - PAS | 1 |
| 105-Central High School | Teacher - PAS | 1 |
| 105-Central High School | Teacher - PAS | 1 |
| 105-Central High School | Teacher - PAS | 1 |
| 105-Central High School | Teacher - PAS | 1 |
| 105-Central High School | Teacher - Mathematics | 0.43 |
| 105-Central High School | Teacher - Mathematics | 1 |
| 105-Central High School | Teacher - Mathematics | 1 |
| 105-Central High School | Teacher - Mathematics | 1 |
| 105-Central High School | Teacher - Mathematics | 1 |
| 105-Central High School | Teacher - Mathematics | 1 |
| 105-Central High School | Teacher - Mathematics | 1 |
| 105-Central High School | Teacher - Mathematics | 1 |
| 105-Central High School | Teacher - Mathematics | 1 |
| 105-Central High School | Teacher - Mathematics | 1 |
| 105-Central High School | Teacher - Mathematics | 1 |
| 105-Central High School | Teacher - Music Instrumental | 1 |
| 105-Central High School | Teacher - Music Vocal | 1 |
| 105-Central High School | Teacher - Music Instrumental | 1 |
| 105-Central High School | Teacher - Physical Education | 1 |
| 105-Central High School | Teacher - PE/Health | 1 |
| 105-Central High School | Teacher - PE/Health | 1 |
| 105-Central High School | Teacher - Physical Education | 1 |
| 105-Central High School | Teacher - Physical Education | 1 |
| 105-Central High School | Teacher - Physical Education | 1 |
| 105-Central High School | Teacher - PE/Health | 0.67 |
| 105-Central High School | Teacher - Physical Education | 1 |
| 105-Central High School | Teacher - Science | 1 |
| 105-Central High School | Teacher - Science (General) | 1 |
| 105-Central High School | Teacher - Science (Earth) | 1 |
| 105-Central High School | Teacher - Science (Earth) | 1 |
| 105-Central High School | Teacher - Science (General) | 1 |
| 105-Central High School | Teacher - Science (Biology) | 1 |
| 105-Central High School | Teacher - Science (Physics) | 1 |
| 105-Central High School | Teacher - Science (Chemistry) | 1 |
| 105-Central High School | Teacher - Social Studies | 1 |
| 105-Central High School | Teacher - Social Studies | 1 |
| 105-Central High School | Teacher - Social Studies | 0.72 |
| 105-Central High School | Teacher - Social Studies | 1 |
| 105-Central High School | Teacher - Social Studies | 1 |
| 105-Central High School | Teacher - Social Studies | 1 |
| 105-Central High School | Teacher - Social Studies | 1 |
| 105-Central High School | Teacher - Social Studies | 1 |
| 105-Central High School | Teacher - Social Studies | 1 |
| 105-Central High School | Special Services - Cross Categorical | 1 |
| 105-Central High School | Special Services - Cross Categorical | 1 |
| 105-Central High School | Special Services - Cross Categorical | 1 |
| 105-Central High School | Special Services - Cross Categorical | 1 |
| 105-Central High School | Special Services - Cross Categorical | 1 |
| 105-Central High School | Special Services - Cross Categorical | 1 |
| 105-Central High School | Special Services - Learning Disabilities | 1 |
| 105-Central High School | Special Services - Learning Disabilities | 1 |
| 105-Central High School | Special Services - Learning Disabilities | 1 |
| 105-Central High School | Special Services - Learning Disabilities | 1 |
| 105-Central High School | Special Services - Learning Disabilities | 1 |
| 105-Central High School | Special Services - Mental Retardation | 1 |
| 105-Central High School | Special Services - Mental Retardation | 1 |
| 105-Central High School | Special Services - Mental Retardation | 1 |
| 105-Central High School | Special Services - Mental Retardation | 1 |
| 105-Central High School | Special Services - Psychological Examiner | 1 |
| 105-Central High School | Special Services - Sign Interpreter | 1 |
| 105-Central High School | Special Services - Speech Pathologist | 1 |
| 105-Central High School | Library Clerical Assistant | 1 |
| 105-Central High School | Library Clerical Assistant | 1 |
| 105-Central High School | Teacher Assistant - SPED | 1 |
| 105-Central High School | Teacher Assistant - SPED | 1 |
| 105-Central High School | Teacher Assistant - SPED | 1 |
| 105-Central High School | Teacher Assistant - SPED | 1 |
| 105-Central High School | Teacher Assistant - SPED | 1 |
| 105-Central High School | Teacher Assistant - SPED | 1 |
| 105-Central High School | Teacher Assistant - SPED | 1 |
| 105-Central High School | Teacher Assistant - SPED | 1 |
| 105-Central High School | Teacher Assistant - SPED | 1 |
| 105-Central High School | Teacher Assistant | 1 |
| 105-Central High School | Teacher Assistant | 1 |
| 105-Central High School | Teacher Assistant | 1 |
| 105-Central High School | Teacher Assistant | 1 |

HIGH SCHOOL

Educational Program and Facility Plan

Planning Worksheet

New Areas							SF		Est. Cost

Auditorium/Theatre

- Theatre spectator seating 900-1,000			12,000

- Stage							  2,500

- Orchestra pit						  1,200

- Storage rooms, 2@400 ea				     800

- Dressing rooms, 2@ 200 ea				     400

- Makeup rooms, 2 @ 100 ea				     200

- Practice rooms, 2 @ 150 ea				     300

- Restrooms, 2 @ 100 ea				     200

- Control room						     300

- Stagecraft project lab					  1,500

- Set design studio					     400

- Storage/supply room					     400

- Tool storage room					     200

- Office/workroom					     150

- Lobby							  2,500

- Concessions						     300

- Public restrooms, 2 @ 200 ea				     400

ST	23,750

Layout @ 15%						  3,562

New addition 27,312 sf @ $200/sf						$  5,462,400

Estimated Building Project Total	$ 5,462,400

Fees, Equipment, Contingency etc.

- Architect and engineering 6-7% (5.5M)				$    357,500

- Construction management 3-4% (5.5M)				$    192,500

- Theatre equipment/lighting/curtains					$    400,000

- Seating, 1,000 @$250 ea						$    250,000

- Site development							$    125,000

- Surveys, testing and permits						$        8,000

- Contingencies @ 8% (5.5M)						$    440,000

Fees, Equipment, Contingency etc Total	$ 1,773,000

Auditorium/Theatre Estimated Project Budget		$ 7,235,400

New Areas							SF		Est. Cost

Classroom Addition

- General classroom labs, 16 @900 ea			14,400

- Student work centers (SWC), 2@ 200 ea		     400

- Gathering work areas, 2@ 400 ea			     800

- Restrooms, 4@ 300 ea				  1,200

- Custodial work stations, 2@ 150 ea			     300

ST	17,100

Layout @ 30%						  5,130

New addition 22,230 sf @ $140/sf

Estimated Building Project Total	$ 3,112,200

Fees, Equipment, Contingency etc

- Architect and engineering 6-7% (3.2M)				$     203,000

- Construction management 3-4% (3.2M)				$     109,000

- Portable equipment							$     100,000

- Surveys, testing and permits						$         8,000

- Contingencies @ 8% (3.2M)						$     256,000

Fees, Equipment, Contingency etc. Total		$     676,000

Classroom Addition Estimated Project Budget	$ 3,788,200

Stadium Complex (4.5m)

- Phase I project budget for home bleacher section, press box,

Film room, and other supporting services, not to exceed  1M		 1,000,000

Phase I Stadium Complex Estimated Project Budget 	$ 1,000,000

High School Estimated Project Budget	     		 $ 12,023,600

Alternatives

- Other Stadium Budget Costs:  Lighting, Turf, Visitor Section, 	$3,500,000

Additional Home Seating, Locker rooms, Etc.

Revenue Sources: Bidding Climate					1-2 million

Stimulus Money					1-2 million

Junior High FTE

| 205-Central Junior High School | Principal | 1 |
| --- | --- | --- |
| 205-Central Junior High School | Principal Assistant | 1 |
| 205-Central Junior High School | Director Athletics | 1 |
| 205-Central Junior High School | Administrative Asst I (10 months) | 1 |
| 205-Central Junior High School | Administrative Asst I (10 months) | 1 |
| 205-Central Junior High School | Administrative Asst II (12 mos) | 1 |
| 205-Central Junior High School | Custodian - Head | 1 |
| 205-Central Junior High School | Custodian - Head | 1 |
| 205-Central Junior High School | Custodian | 1 |
| 205-Central Junior High School | Custodian | 1 |
| 205-Central Junior High School | Custodian | 1 |
| 205-Central Junior High School | Custodian | 1 |
| 205-Central Junior High School | Counselor - Secondary | 1 |
| 205-Central Junior High School | Counselor - Secondary | 1 |
| 205-Central Junior High School | Social Worker | 1 |
| 205-Central Junior High School | Health Care Professional | 1 |
| 205-Central Junior High School | Nutrition Services Manager-7.5 hours | 1 |
| 205-Central Junior High School | Nutrition Services Cook-5.50 hours | 1 |
| 205-Central Junior High School | Nutrition Services Cook-7.0 hours | 1 |
| 205-Central Junior High School | Nutrition Services Cook-3.75 hours | 1 |
| 205-Central Junior High School | Nutrition Services Cook-3.75 hours | 1 |
| 205-Central Junior High School | Nutrition Services Cook-3.75 hours | 1 |
| 205-Central Junior High School | Nutrition Services Cook-7.0 hours | 1 |
| 205-Central Junior High School | Nutrition Services Cook-5.50 hours | 1 |
| 205-Central Junior High School | In School Suspension | 0.93 |
| 205-Central Junior High School | Teacher - ACE | 1 |
| 205-Central Junior High School | Teacher - ACE | 1 |
| 205-Central Junior High School | Teacher - Art | 1 |
| 205-Central Junior High School | Teacher - At Risk | 0.43 |
| 205-Central Junior High School | Teacher - Business Education | 1 |
| 205-Central Junior High School | Teacher - Communication Arts | 1 |
| 205-Central Junior High School | Teacher - Communication Arts | 1 |
| 205-Central Junior High School | Teacher - Communication Arts | 1 |
| 205-Central Junior High School | Teacher - English | 1 |
| 205-Central Junior High School | Teacher - English | 1 |
| 205-Central Junior High School | Teacher - English | 1 |
| 205-Central Junior High School | Teacher - Family & Consumer Science | 1 |
| 205-Central Junior High School | Teacher - Foreign Language - Spanish | 1 |
| 205-Central Junior High School | Gifted - Secondary | 1 |
| 205-Central Junior High School | Teacher - Industrial Arts | 1 |
| 205-Central Junior High School | Teacher - Industrial Arts | 1 |
| 205-Central Junior High School | Teacher - Library Media Spec/Computer Lab | 1 |
| 205-Central Junior High School | Teacher - Literacy Coach | 1 |
| 205-Central Junior High School | Teacher - Mathematics | 1 |
| 205-Central Junior High School | Teacher - Mathematics | 1 |
| 205-Central Junior High School | Teacher - Mathematics | 1 |
| 205-Central Junior High School | Teacher - Mathematics | 1 |
| 205-Central Junior High School | Teacher - Music Vocal | 1 |
| 205-Central Junior High School | Teacher - Music Vocal | 1 |
| 205-Central Junior High School | Teacher - Music Instrumental | 1 |
| 205-Central Junior High School | Teacher - Music Instrumental | 1 |
| 205-Central Junior High School | Teacher - Physical Education | 1 |
| 205-Central Junior High School | Teacher - PE/Health | 1 |
| 205-Central Junior High School | Teacher - PE/Health | 1 |
| 205-Central Junior High School | Teacher - Reading 8 | 1 |
| 205-Central Junior High School | Teacher - Reading/English 8 | 1 |
| 205-Central Junior High School | Teacher - Reading/English 8 | 1 |
| 205-Central Junior High School | Teacher - Reading 8 | 1 |
| 205-Central Junior High School | Teacher - Science 7 | 1 |
| 205-Central Junior High School | Teacher - Science | 1 |
| 205-Central Junior High School | Teacher - Science 7 | 1 |
| 205-Central Junior High School | Teacher - Science (General) | 1 |
| 205-Central Junior High School | Teacher - Science 8 | 1 |
| 205-Central Junior High School | Teacher - Social Studies | 1 |
| 205-Central Junior High School | Teacher - Social Studies | 1 |
| 205-Central Junior High School | Teacher - Social Studies 7 | 1 |
| 205-Central Junior High School | Teacher - Social Studies 8 | 1 |
| 205-Central Junior High School | Special Services - Psychological Examiner | 1 |
| 205-Central Junior High School | Special Services - Cross Categorical | 1 |
| 205-Central Junior High School | Special Services - Cross Categorical | 1 |
| 205-Central Junior High School | Special Services - English Second Language | 1 |
| 205-Central Junior High School | Special Services - Learning Disabilities | 1 |
| 205-Central Junior High School | Special Services - Learning Disabilities | 1 |
| 205-Central Junior High School | Special Services - Learning Disabilities | 1 |
| 205-Central Junior High School | Special Services - Learning Disabilities | 1 |
| 205-Central Junior High School | Special Services - Learning Disabilities 7/8 | 1 |
| 205-Central Junior High School | Special Services - Speech Pathologist | 1 |
| 205-Central Junior High School | Special Services - Speech Pathologist | 0.86 |
| 205-Central Junior High School | Special Services - Speech Pathologist | 0.86 |
| 205-Central Junior High School | Special Services - Speech Pathologist | 1 |
| 205-Central Junior High School | Library Media Assistant | 1 |
| 205-Central Junior High School | Teacher Assistant - SPED | 1 |
| 205-Central Junior High School | Teacher Assistant - SPED | 1 |
| 205-Central Junior High School | Teacher Assistant - SPED | 1 |
| 205-Central Junior High School | Teacher Assistant - SPED | 1 |
| 205-Central Junior High School | Teacher Assistant - SPED | 1 |
| 205-Central Junior High School | Teacher Assistant - SPED | 1 |
| 205-Central Junior High School | Teacher Assistant - SPED | 1 |
| 205-Central Junior High School | Teacher Assistant - SPED | 1 |
| 205-Central Junior High School | Teacher Assistant - SPED | 1 |
| 205-Central Junior High School | Teacher Assistant - SPED | 1 |
| 205-Central Junior High School | Teacher Assistant - SPED | 1 |
| SUM 205-Central Junior High School |  | 91.08 |

JUNIOR HIGH SCHOOL

Educational Program and Facility Plan

Planning Worksheet

New Areas							SF		Est. Cost

Administrative Services

1.	Principal’s office					   150

2.	Conference/meeting room				   200

3.	Assistant principal’s office				   125

4.	In-school suspension					   200

5.	Secretarial work area					   300

6.	Parent/visitor service area				   200

7. 	Staff/student service area				   200

8.	Student waiting area					   100

9.	Clerk work area					   200

10.	Storage/supply/record room				   150

11.	Copy center						   150

12.	Attendance clerk office				   125

13.	Staff communication center				   200

14.	Staff break room					   250

15.	Kitchenette service counters				     50

16.	Restrooms, 2@ 100 ea				   200

ST	 2800

Student Services

1.	Nurse’s office						   125

2.	Examination room					   200

3.	Educational materials/resource area			   100

4.	Sick rooms, 2@150 ea				   300

5.	Isolation room						   150

6.	Storage room						   150

7.	Restroom						   100

ST	 1125

Layout @20%							   785

New addition 4710 sf @$140/sf						$   659,400

Media Library

1.	Student/study/research area				 3500

2.	Computer search area					   300

3.	Office/workroom					   150

4.	Workroom/clerk					   125

5.	Materials production center				   200

6.	Technology control room				   200

7.	Storage room						   300

8.	Computer lab						   600

9.	Classroom lab						   800

10.	Conference/project work room			   200

11.	Professional library					   200

12.	Restrooms, 2@50 ea					   100

ST	 6675

Layout @20%						 1335

New addition 8010 sf @$140/sf						$ 1,121,400

Other Improvements

1.	Safety and security							$      75,000

2.	Site development							$    100,000

Estimated Building Project Total		$ 1,955,800

Fees, Equipment, Contingency etc.

1.	Architect and engineering 6-7% (2M)				$    130,000

2.	Construction management 3-4% (2M)				$      70,000

3.	Portable equipment							$    150,000

4.	Surveys, testing and permits						$        8,000

5.	Contingencies @10% (2M)						$    200,000

Fees, Equipment, Contingency etc. Total	$    558,000

Estimated Project Budget		$ 2,513,800

Remodel

- Project budget for original building safety, security, code

compliance and cosmetic upgrade to be scheduled not to

exceed 2.5M.								$ 2,500,000

Phase I Junior High Project Estimated Budget Total		$5,013,800

Alternative School Employees

|  | Director - Alternative | 1 |
| --- | --- | --- |
| 107-Alternative School | Administrative Asst I (10 months) | 1 |
| 107-Alternative School | Custodian | 1 |
| 107-Alternative School | Counselor - Elementary | 1 |
| 107-Alternative School | Special Services - Cross Categorical | 1 |
| 107-Alternative School | Special Services - Transition Coordinator | 1 |
| 107-Alternative School | Teacher - Art | 0.43 |
| 107-Alternative School | Teacher - Behavior Intervention | 1 |
| 107-Alternative School | Teacher - Business Education | 1 |
| 107-Alternative School | Teacher - Communication Arts | 1 |
| 107-Alternative School | Teacher - Communication Arts | 1 |
| 107-Alternative School | Teacher - Juvenile Detention | 0.6 |
| 107-Alternative School | Teacher - Juvenile Detention | 0.4 |
| 107-Alternative School | Teacher - Mathematics | 1 |
| 107-Alternative School | Teacher - Mathematics | 1 |
| 107-Alternative School | Teacher - Physical Education | 1 |
| 107-Alternative School | Teacher - Science | 1 |
| 107-Alternative School | Teacher - Social Studies | 1 |
| 107-Alternative School | Teacher - Social Studies | 1 |
| 107-Alternative School | Substitute Teacher-Long Term | 1 |
| 107-Alternative School | Teacher Assistant - SPED | 1 |
| SUM 107-Alternative School |  | 19.43 |

Career Center Employees

| 110-Career and Technology Center | Director Career & Technology Center | 1 |
| --- | --- | --- |
| 110-Career and Technology Center | Director Assistant,Career & Technology Ctr | 1 |
| 110-Career and Technology Center | Vocational - Adult Supervisor | 1 |
| 110-Career and Technology Center | Vocational - Student Services Director | 1 |
| 110-Career and Technology Center | Vocational - WRC Outreach Facilitator | 1 |
| 110-Career and Technology Center | Administrative Asst I (10 months) | 1 |
| 110-Career and Technology Center | Administrative Asst I (10 months) | 1 |
| 110-Career and Technology Center | Administrative Asst I (10 months) | 1 |
| 110-Career and Technology Center | Administrative Asst II (12 mos) | 1 |
| 110-Career and Technology Center | Administrative Asst II (12 mos) | 1 |
| 110-Career and Technology Center | Administrative Asst II (12 mos) | 1 |
| 110-Career and Technology Center | Administrative Asst II (12 mos) | 1 |
| 110-Career and Technology Center | Administrative Asst II (12 mos) | 1 |
| 110-Career and Technology Center | Vocational - Financial Aide/Adm Counselor | 0.5 |
| 110-Career and Technology Center | Vocational - Financial Aide/Adm Counselor | 0.5 |
| 110-Career and Technology Center | Vocational - Assessment | 1 |
| 110-Career and Technology Center | Vocational - Guidance/Placement | 1 |
| 110-Career and Technology Center | Vocational - Workforce Develop. Coord. | 1 |
| 110-Career and Technology Center | Custodian - Head | 1 |
| 110-Career and Technology Center | Custodian | 1 |
| 110-Career and Technology Center | Custodian | 1 |
| 110-Career and Technology Center | Custodian | 1 |
| 110-Career and Technology Center | Vocational - ABE Teacher/Coordinator | 1 |
| 110-Career and Technology Center | Vocational - ABE Instructor | 1 |
| 110-Career and Technology Center | Vocational - ABE Instructor | 1 |
| 110-Career and Technology Center | Vocational - ABE Instructor | 1 |
| 110-Career and Technology Center | Vocational - ABE Instructor | 1 |
| 110-Career and Technology Center | Vocational - ABE Instructor | 1 |
| 110-Career and Technology Center | Vocational - ABE Instructor | 1 |
| 110-Career and Technology Center | Vocational - ABE Instructor | 0.75 |
| 110-Career and Technology Center | Vocational - ABE Instructor | 1 |
| 110-Career and Technology Center | Vocational - ABE Instructor | 1 |
| 110-Career and Technology Center | Vocational - ABE Instructor | 1 |
| 110-Career and Technology Center | Vocational - ABE Instructor | 1 |
| 110-Career and Technology Center | Vocational - ABE Instructor | 1 |
| 110-Career and Technology Center | Vocational - ABE Instructor | 1 |
| 110-Career and Technology Center | Vocational - ABE Instructor | 1 |
| 110-Career and Technology Center | Vocational - ABE Instructor | 1 |
| 110-Career and Technology Center | Vocational - ABE Instructor | 1 |
| 110-Career and Technology Center | Vocational - Nursing Coordinator | 1 |
| 110-Career and Technology Center | Vocational - Day Practical Nrsg Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Nursing | 1 |
| 110-Career and Technology Center | Vocational - Adult Nursing | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 0.5 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - Adult Education Instructor | 1 |
| 110-Career and Technology Center | Vocational - GED Options Program | 1 |
| 110-Career and Technology Center | Vocational - GED Options Program | 1 |
| 110-Career and Technology Center | Vocational - Auto Collision | 1 |
| 110-Career and Technology Center | Vocational - Automotive Technology | 1 |
| 110-Career and Technology Center | Vocational - Automotive Technology | 1 |
| 110-Career and Technology Center | Vocational - Aviation Instructor | 0.5 |
| 110-Career and Technology Center | Vocational - Business Technology | 1 |
| 110-Career and Technology Center | Vocational - Business Technology | 1 |
| 110-Career and Technology Center | Vocational-Cabinet Making Instructor | 0.5 |
| 110-Career and Technology Center | Vocational - Commercial Foods | 1 |
| 110-Career and Technology Center | Vocational - Computer Technology | 1 |
| 110-Career and Technology Center | Vocational - Careers In Health | 1 |
| 110-Career and Technology Center | Vocational - Careers In Health | 1 |
| 110-Career and Technology Center | Vocational - Careers In Health | 1 |
| 110-Career and Technology Center | Vocational - Careers In Health | 1 |
| 110-Career and Technology Center | Vocational-Child Enrichment Instructor | 1 |
| 110-Career and Technology Center | Vocational - Construction Technology | 1 |
| 110-Career and Technology Center | Vocational - Design Drafting | 1 |
| 110-Career and Technology Center | Vocational - Electronics | 1 |
| 110-Career and Technology Center | Vocational - Electrical Technology Instr | 1 |
| 110-Career and Technology Center | Vocational - Emergency Medical Services | 1 |
| 110-Career and Technology Center | Vocational - Emergency Medical Services | 1 |
| 110-Career and Technology Center | Vocational - Horticulture | 1 |
| 110-Career and Technology Center | Vocational - HVAC/R | 0.57 |
| 110-Career and Technology Center | Vocational - Instr for 2-year LPN program | 1 |
| 110-Career and Technology Center | Vocational - Instr for 2-year LPN program | 1 |
| 110-Career and Technology Center | Vocational - Machine Tool Technology | 0.5 |
| 110-Career and Technology Center | Vocational - Marketing | 1 |
| 110-Career and Technology Center | Teacher - Mathematics | 1 |
| 110-Career and Technology Center | Vocational - Medical Ofc Spec Instr | 1 |
| 110-Career and Technology Center | Vocational - Offset Printing | 1 |
| 110-Career and Technology Center | Vocational - Practical Nursing | 1 |
| 110-Career and Technology Center | Vocational - Respiratory Therapy | 1 |
| 110-Career and Technology Center | Vocational - Respiratory Therapy | 1 |
| 110-Career and Technology Center | Vocational - Respiratory Therapy | 1 |
| 110-Career and Technology Center | Vocational - School To Work | 1 |
| 110-Career and Technology Center | Vocational - School To Work | 1 |
| 110-Career and Technology Center | Vocational - TV/Radio Broadcasting | 1 |
| 110-Career and Technology Center | Vocational - VRE | 1 |
| 110-Career and Technology Center | Vocational - VRE | 1 |
| 110-Career and Technology Center | Vocational - Welding | 1 |
| 110-Career and Technology Center | Vocational - Work Keys Service Tech | 1 |
| 110-Career and Technology Center | Vocational - Work Keys Service Tech | 1 |
| 110-Career and Technology Center | Teacher Assistant | 1 |
| 110-Career and Technology Center | Teacher Assistant | 1 |
| SUM 110-Career and Technology Center |  | 127.32 |

Increased Operational Costs per Building

Jefferson Elementary						Utilities – 2481.60

Increased SF = 2640					Custodian - 0

Annual Floor Care – 86.00

Alma Schrader Elementary					Utilities – 9020.20

Increased SF = 7580					Custodian – 0

Annual Floor Care – 246.00

Clippard Elementary						Utilities – 15206.40

Increased SF = 10,560				Custodian - 0

Annual Floor Care – 343.00

Franklin Elementary						Utilities – 14400.00

Increased SF = 15,000				.5 Custodian - 	15000.00									Annual Floor Care – 390.00

Central Middle School

Increased SF = 3510					Utilities -3229.00

Custodian - 0

Annual Floor Care – 58.50

Central Junior High School

Increased SF = 12720					Utilities – 11193.00

Custodian – 0

Annual Floor Care –276.00

Central High School

Classroom addition

Increased SF= 27000					Utilities – 29430.00

2 Custodians – 60000.00

Annual Floor Care – 878.00

Auditorium

Increased SF= 25000					Utilities -27250.00

Custodian - 0

(Carpet)	Annual Floor Care - Minimal

Event Stadium 	480v 48 lamp1000w @5.79kwh	Utilities -500.00

Franklin\Clippard						2 PK teacher - 	86,000

Annual Total		$275,987.70

* 1 custodian = 20,000SF

3.1-3.2 Elementary School Spaces

3.11 Square Footage Recommendations

For elementary school space square footage recommendations, the general rationale is as follows:

A) The total space of 100-110 square feet per pupil assumes at least three sections per grade level. Smaller enrollment schools will likely average considerably more than 100 square feet per pupil.

B) For each elementary instructional space, square footage is based upon the number of pupils (e.g., 25) using the space at any one time as indicated. If there will be more pupils in the classroom than indicated (e.g., 75 instead of 50-60 in music), square footage will have to be increased. If there will be fewer pupils (e.g., 15 instead of 25 in a grade six classroom), the classroom must still be 900 square feet unless otherwise noted (e.g., smaller general music space).

* * * * * * * *

3.1-3.2 Secondary School Spaces

3.31 Square Footage Recommendations

For secondary school space square footage recommendations, the general rationale is as follows:

A) The total space of 120-220+ feet per student depends upon 1) school enrollment, 2) grade levels in the school, and 3) specialized areas (e.g., auditorium, pool) desired. As the enrollment, grade levels, or desired specialized spaces increase, so would the required total square feet per pupil.

B) A breakdown of the total square feet per student based on the type of school:

Square feet per student

Middle School 120-150

Junior High School 130-165

Senior High School 160-200

Detailed educational specifications must be completed before the needed total square feet per pupil is accurately determined. The above square footages are for preliminary planning purposes only.

C) For each instructional space, square footage is based on the number of students (e.g., 25) indicated. If there will be more students in the classroom than indicated (e.g., 30 instead of 25 in a computer lab), square footage should be increased accordingly. If there will be fewer students (e.g., 15 instead of 25 in classroom), the classroom must still be 800 square feet unless otherwise indicated.

D) Space for storage of materials, office and/or conference space is also essential and must be planned for in determining total square footage needs.

Cape Girardeau Public Schools

Square Foot per Student

(As of 8/21/09)

Elementary

Current		Proposed		450Students

Alma Schrader

410 students		108 sf			132 sf			120 sf

Blanchard

382 students		136 sf			136sf			116 sf

Clippard

334 students		119 sf			151 sf			111 sf

Franklin

246 students		191 sf			224 sf			139 sf

Jefferson

276 students		186 sf			195 sf			120 sf

CMS

555 students		169 sf			174 sf

CJHS

521 students		355 sf			374 sf

CHS

1176 students		175 sf			217 sf

AEC

109 students		166 sf			166 sf

Energy Upgrades Summary

- Upgrade exit signs from incandescent to LED which reduces energy consumption by approximately 80%.

- Replace traditional light switches with occupancy sensors with manual override. Energy savings as high as 35%

    - Consider passive infrared

- New construction design should include evaluation of the Energy Star and LEED certification programs

CAPE GIRARDEAU SCHOOL DISTRICT

Educational Program and Facility Considerations

Planning Worksheet

PHASE II – 2015-2020

- Buy new elementary site

- 20+ acres

- southwest area

- Consider a new elementary facility, provided the district enrollment is approximately 4200 students.

- Expand Preschool

- Develop 6-7-8 campus

  - Consider “magnet school” concept

  - Consider “tomorrow center” concept

- Continue remodeling project at junior high building

- Assess Franklin facility, programs and enrollment

- Continue remodeling project of old facility

- Consider replacement of old facility

7.	Complete the stadium complex project

| Equipment/Roof Replacement Schedule - by Year |
| --- |
| Estimated | Building | Project Description | Estimated Cost | Status |
| Replacement |  |  |  |  |
| Year |  |  |  |  |
| 2003 | Franklin | FC/UV | $265,000 |  |
|  |  | Boiler-HW | 23,000 |  |
|  |  | Boiler-DHW | 6,000 | Fall 2004 |
|  |  | Condenser | 25,000 | Fall 2003 |
|  |  | Roof Section #52 | 31,500 |  |
|  | Clippard | Boiler-HW | 26,000 |  |
|  | Alma Schrader | RTU | 18,000 |  |
|  |  | Roof Section #3 | 30,000 |  |
|  |  | Roof Section #5 | 35,000 | Summer 2005 |
|  |  | Roof Section #6 | 27,000 | Summer 2004 |
|  |  | Roof Section #10 | 4,500 |  |
|  |  | Roof Section #11 | 4,600 |  |
|  |  | Roof Section #12 | 23,000 |  |
|  |  | Roof Section #13 | 15,000 |  |
|  |  | Roof Section #14 | 27,000 |  |
|  | Jefferson | RTU - Size 36 | 7,000 |  |
|  |  | RTU - Size 30 | 7,000 |  |
|  |  | Split System | 1,500 |  |
|  |  | Roof Section #16 | 40,000 | Summer 2009 |
|  |  | Roof Section #19 | 25,000 | Summer 2003 |
|  |  | Roof Section #20 | 3,500 |  |
|  |  | Roof Section #24 | 22,000 | Summer 2003 |
|  |  | Roof Section #25 | 14,000 | Summer 2003 |
|  |  | Roof Section #26 | 26,000 |  |
|  | Central Middle | Boiler-Steam | 50,000 | Primary Burner-Tube '04 |
|  |  |  |  | Secondary - tube '05 |
|  |  | Roof Section #29 | 750 |  |
|  | CJHS | Roof Section #34 | 2,800 | Summer 2004 |
|  |  | Roof Section #35 | 8,000 |  |
|  |  | Roof Section #36 | 140,000 | Summer 2008 |
|  |  | Roof Section #37 | 21,500 |  |
|  |  | Roof Section #38 | 19,000 |  |
|  |  | Roof Section #43 | 16,000 | Summer 2005 |
|  | CAO | Roof Section #52 | 31,500 |  |
| 2004 | Clippard | Roof Section #46 | 154,000 |  |
|  |  | Roof Section #47 | 3,000 |  |
|  |  | Roof Section #48 | 31,000 |  |
|  | CJHS | Boiler-DHW | 3,000 | Partial Tube 2001 |
|  |  | Roof Section #32 | 1,500 |  |
|  |  | Roof Section #33 | 1,200 |  |
|  | CAO | Roof Section #54 | 30,000 |  |
|  |  | Roof Section #59 | 11,000 |  |
|  |  | Roof Section #60 | 1,000 |  |
| 2005 | Alma Schrader | Roof Section #2 | 24,500 |  |
|  | Central Middle | Roof Section #28 | 200,000 |  |
| Equipment/Roof Replacement Schedule - by Year |
| Estimated | Building | Project Description | Estimated Cost | Status |
| Replacement |  |  |  |  |
| Year |  |  |  |  |
| 2006 | Central Middle | Roof Section #27 | $37,500 | Summer 2007 |
|  | Schultz | Roof Section #100 | 2,000 |  |
|  |  | Roof Section #103 | 63,000 |  |
|  |  | Roof Section #104 | 2,000 |  |
|  |  | Roof Section #105 | 7,500 |  |
|  |  | Roof Section #107 | 27,000 |  |
|  |  | Roof Section #109 | 17,000 |  |
|  |  | Room Section #110 | 2,000 |  |
| 2007 | Central Middle | Roof Section #30 | 5,000 |  |
|  | CJHS | Roof Section #40 | 15,000 |  |
|  |  | Roof Section #41 | 24,000 |  |
|  |  | Roof Section #42 | 5,500 | Summer 2008 |
| 2008 | Jefferson | FC\UV | 330,000 |  |
|  | Central Middle | WS Heat Pump | 283,000 |  |
|  | CJHS | Roof Section #44 | 46,500 | Summer 2004 |
|  |  | Roof Section #45 | 3,500 | Summer 2005 |
| 2009 | Clippard | WS Heat Pump | 187,000 |  |
|  | Alma Schrader | WS Heat Pump | 200,000 |  |
|  |  | Split System | 1,500 |  |
| 2010 | Franklin | RTU | 9,000 |  |
|  | Alma Schrader | Roof Section #8 | 4,000 |  |
|  | CJHS | Roof Section #39 | 80,000 | Summer 2008 |
|  | COA | Roof Section #50 | 1,300 |  |
|  | Schultz | Roof Section #98 | 2,000 |  |
|  |  | Roof Section #99 | 2,500 |  |
|  |  | Roof Section #101 | 26,000 |  |
|  |  | Roof Section #102 | 4,500 |  |
|  |  | Roof Section #106 | 7,000 |  |
|  |  | Roof Section #108 | 26,000 |  |
|  |  | Roof Section #111 | 2,000 |  |
| 2011 | Central Middle | Condenser | 9,000 |  |
| 2012 | CJHS | FC\U | 785,000 |  |
| 2013 | Central Middle | Boiler-DHW | 10,000 |  |
|  |  | RTU | 15,000 |  |
| Equipment/Roof Replacement Schedule - by Year |
| Estimated | Building | Project Description | Estimated Cost | Status |
| Replacement |  |  |  |  |
| Year |  |  |  |  |
| 2014 | Clippard | RTU | 18,000 |  |
|  |  | ERV-Energy Rec. Vent | 8,000 |  |
|  |  | RTU | 9,000 |  |
|  |  | Roof Section #49 | 17,000 |  |
|  | Jefferson | RTU | 18,000 |  |
|  |  | MUA | 8,000 |  |
|  |  | RTU | 9,000 |  |
|  |  | Roof Section #15 | 22,500 |  |
|  |  | Roof Section #18 | 18,000 |  |
|  |  | Roof Section #21 | 13,000 |  |
|  |  | Roof Section #22 | 19,000 |  |
|  | Alma Schrader | RTU | 18,000 |  |
|  |  | RTU | 9,000 |  |
|  |  | MUA | 8,000 |  |
|  | CJHS | Boiler-HW | 13,000 |  |
|  |  | Boiler-HW | 7,000 |  |
| 2015 | Jefferson | Roof Section #17 | 2,500 |  |
|  | Franklin | Roof Section #62 | 6,000 |  |
|  |  | Roof Section #63 | 30,000 |  |
| 2016 | CAO | Roof Section #53 | 31,000 |  |
|  |  | Roof Section #56 | 750 |  |
|  |  | Roof Section #58 | 43,500 |  |
| 2017 | Clippard | Boiler-DHW | 5,000 |  |
|  | Franklin | Chiller-Air Cooler | 50,000 |  |
|  |  | Roof Section #64 | 20,500 |  |
|  | Alma Schrader | Boiler-DHW | 5,000 |  |
|  | CJHS | RTU | 44,000 |  |
|  |  | RTU | 22,000 |  |
|  |  | Chiller-air Cooler | 195,000 |  |
| 2018 | Jefferson | HVAC | 34,000 |  |
|  | Central Middle | Evap. Fluid Cooler | 25,000 |  |
|  |  | BMS\Control System | 176,000 |  |
| 2019 | Clippard | RTU | 34,000 |  |
|  |  | Evap. Flood Cooler | 25,000 |  |
|  |  | BMS\Control System | 87,000 |  |
|  | Jefferson | Boiler-HW | 26,000 |  |
|  |  | BMS\Control System | 96,000 |  |
|  | Alma Schrader | Boiler-HW | 26,000 |  |
|  |  | RTU | 34,000 |  |
|  |  | Evap. Fluid Cooler | 25,000 |  |
|  |  | BMS\Control System | 83,000 |  |
|  | CAO | Roof Section #55 | 6,500 |  |
| Estimated | Building | Project Description | Estimated Cost | Status |
| Replacement |  |  |  |  |
| Year |  |  |  |  |
| 2020 | Franklin | RTU | 29,000 |  |
|  |  | Roof Section #61 | 30,000 |  |
|  | CJHS | Roof Section #31 | 14,000 |  |
| 2021 | Jefferson | Boiler-DHW | 5,000 |  |
|  | CJHS | Boiler-HW | 45,000 |  |
|  |  | Boiler-HW | 24,000 |  |
|  |  | Roof Section #51 | 3,350 |  |
| 2022 | CJHS | RTU | 84,000 |  |
|  |  | RTU | 336,000 |  |
|  |  | BMS\Control Systeme | 345,000 |  |